# Phase 0 — Project Setup (Week 0–1)

## Goals

Set up repository, infrastructure, baseline research, and project plan.

## Tasks

Create Git repository with branching strategy and issue templates.

Define data privacy & consent policy for dataset usage.

Provision cloud/edge infrastructure (GPU instances, storage buckets).

Prepare project wiki, enable MLflow experiment tracking, integrate DVC.

## Work Methodology

1. **Repository Setup**: Initialize Git repository, configure main/dev branches, create CI templates.

2. **Documentation & Policies**: Draft data governance & consent documents ensuring compliance.

3. **Infrastructure Provisioning**: Allocate GPU VM, set up storage, connect secrets manager.

4. **MLOps Foundations**: Set up MLflow tracking server and DVC remote storage.

5. **Baseline Research**: Collect existing literature on monocular vision volume estimation.

## Expected Results

✔ Fully structured Git repository with workflows.

✔ Secure cloud infrastructure ready for development.

✔ MLflow and DVC pipelines integrated and functional.

✔ Complete project wiki and initial proposal documents.

## Deliverables

README.md

Infrastructure credentials (secure)

Project management board

Initial detailed proposal